## Slide 1
LLM-Guided Grammar-Aware Fuzzing of PostgreSQL
Progress meeting 2: what we executed, what we found
CS-5187 term project A3 · Venu · Bhuvan · Gowtham · 29 October 2026

## Slide 2
RESULT 1
Upstream bug scorecard
CS-5187 A3 · LLM-guided grammar-aware fuzzing of PostgreSQL · progress meeting 2
2
Member | Bugs filed | Replied: confirmed a bug | Fixed upstream
Venu | 2 | 0 | 0
Gowtham | 3 | 3 | 2
Bhuvan | 4 | 1 | 0
Team total | 9 | 4 | 2
9
bugs filed on pgsql-bugs / pgsql-hackers
4
answered by committers or contributors
2
already fixed on PostgreSQL master
Bugs were found by our fuzzer, by oracle-guided audits of recent PostgreSQL code, and by reducing campaign findings.

## Slide 3
BUG DETAILS
Venu: 2 filed
CS-5187 A3 · LLM-guided grammar-aware fuzzing of PostgreSQL · progress meeting 2
3
Bug | Upstream | What it is (short note) | Status
BUG-01 JSON_TABLE collations | #19768 | JSON_TABLE never assigns collations to its context item and PASSING args. Assertion in execExpr.c on master, silent wrong result on 18.6. Found by the grammar fuzzer; one-line patch + tests. | filed 16 Oct; no reply yet
BUG-02 range containment with NULL | #19793 | Planner support function folds range @> NULL-element to a constant, so a strict operator returns true/false instead of NULL. Silent wrong result in released 17 and 18. Found by our (SELECT e) rewrite oracle. | filed 23 Oct; patch sent; no reply yet

## Slide 4
BUG DETAILS
Gowtham: 3 filed, 3 answered, 2 fixed
CS-5187 A3 · LLM-guided grammar-aware fuzzing of PostgreSQL · progress meeting 2
4
Bug | Upstream | What it is (short note) | Status
MERGE: SubPlan with no parent plan | #19802 | MERGE into a partitioned table with a non-pulled-up source and a scalar subquery in UPDATE SET fails with an internal error. Found by the grammar arm. | confirmed by a committer; fix posted
Parallel Append assertion | #19803 | Assertion failure in a parallel Append plan, found through a TLP check by the LLM-fragment arm. | confirmed; fixed on master (abda2a2c)
to_char NaN / NORMALIZE crash | #19771 | to_char on NaN leads to an assertion in NORMALIZE. Reduced by our tool to 27 tokens. | fix committed (776df8a6), authored by Gowtham

## Slide 5
BUG DETAILS
Bhuvan: 4 filed, 1 answered
CS-5187 A3 · LLM-guided grammar-aware fuzzing of PostgreSQL · progress meeting 2
5
Bug | Upstream | What it is (short note) | Status
AUDIT-F1 NOT IN anti-join cast | pgsql-bugs | Wrong-result regression from commit 383eb21ebf: NOT IN is turned into an anti-join and ignores an implicit cast on the sub-select side. In 19rc1 and master, not in 18.6. Patch + test. | filed 23 Oct; awaiting reply
AUDIT-F2 IGNORE NULLS hang | pgsql-bugs | Frame scan of window functions with IGNORE NULLS can hang. | filed 23 Oct; Ishii replied 24 Oct
C-01 dependencies.c assertion | pgsql-bugs | Duplicate expression in extended statistics trips an assertion. Reproducer + patch. | filed 27 Oct; awaiting number
Extended stats non-finite MCV | pgsql-hackers | pg_restore_extended_stats accepts non-finite MCV frequencies. Patch submitted. | patch under review

## Slide 6
RESULT 1
Evidence: BUG-02 reproduced on 18.6 and master
CS-5187 A3 · LLM-guided grammar-aware fuzzing of PostgreSQL · progress meeting 2
6
What you see
NULL row: every column must be NULL
18.6 and master print t / f / t
EXPLAIN shows Output: true, the planner folded it
How we found it
Oracle rewrites e as (SELECT e) on the derivation tree
Found within the first 150 test cases the rewrite ran
Root cause: rangetypes.c support function; patch sent for 17, 18, master

## Slide 7
EXECUTION
Everything planned at meeting 1 is built and run
CS-5187 A3 · LLM-guided grammar-aware fuzzing of PostgreSQL · progress meeting 2
7
Plan item | What we executed | Status
Typed grammar | 78 rules, 421 alternatives, 13 types; derivation trees with node spans | done
Metamorphic oracles | 12 kinds: TLP (WHERE, HAVING, aggregates), NoREC, expression/predicate rewrites, RLS leak, CERT | done
Plan + version oracles | 18 plan variants; master vs 18.6 cross-version | done
Triage | reproduce x3, tree + token reduction, localization, upstream report draft | done
LLM extension | commit miner, prompt, validation gate, repair rounds, rewrite gate | done
Benchmark (RQ3) | 23 reverted real fixes; fixed / solo / injected servers | done
Campaigns | 7 arms x 5 trials x 1 h on two machines (RQ1-RQ4) | done
Quality | 148 unit tests; about 10,500 lines of Python | done

## Slide 8
EXECUTION
How it works: one tree, four jobs
CS-5187 A3 · LLM-guided grammar-aware fuzzing of PostgreSQL · progress meeting 2
8
The derivation tree
Generation builds it
Mutation re-derives one subtree
Oracles rewrite one typed node
Triage reduces it
Why it matters
Because every node has a type and a position, an oracle can rewrite a single node at any query level, so queries stay valid SQL and the rewrites stay sound.

## Slide 9
EXECUTION
Evidence: from failure to upstream report
CS-5187 A3 · LLM-guided grammar-aware fuzzing of PostgreSQL · progress meeting 2
9
pgfuzz triage on a real candidate
generated upstream report draft
590 → 79
tokens after tree + token reduction of a BUG-01 case (tokens alone: 116)
x3
every candidate is reproduced three times on a fresh connection
plan x rewrite
localization names the planner path or the always-applied rewrite

## Slide 10
EXECUTION
The campaigns we ran
CS-5187 A3 · LLM-guided grammar-aware fuzzing of PostgreSQL · progress meeting 2
10
7 arms
Random, Grammar, +Oracles, no-bandit, +LLM fragments, +LLM seeds, +LLM both
5 x 1 h
trials per arm, same seeds, 4 workers, assertions on
2 laptops
RQ1/RQ2/RQ4 on one, RQ3 on the other
26bd08fb
one PostgreSQL master commit for everything
campaign summary produced by the report tool
Statistics: medians, Mann-Whitney U, Vargha-Delaney A12 (with 5 trials the smallest possible p is 0.008).

## Slide 11
RESULTS
RQ1: the typed grammar reaches far more of PostgreSQL
CS-5187 A3 · LLM-guided grammar-aware fuzzing of PostgreSQL · progress meeting 2
11
Arm | Valid | Lines | Features | Plan shapes | Tests
Random / mutation | 26.0% | 22.2% | 23 | 43 | 1,074k
Grammar | 99.3% | 36.7% | 101 | 20,279 | 71k
Grammar + oracles | 96.3% | 36.2% | 101 | 34,313 | 59k
+ LLM (both) | 95.3% | 35.7% | 106 | 26,375 | 47k
backend line coverage over time
distinct plan shapes over time
Reading
Grammar vs random: A12 = 1.00, p = 0.008
Oracles double plan shapes
LLM adds features, not lines
Cost
Random runs 15x more tests and still reaches less.

## Slide 12
RESULTS
RQ2: 93 candidates triaged, every one has a verdict
CS-5187 A3 · LLM-guided grammar-aware fuzzing of PostgreSQL · progress meeting 2
12
Verdict | Count
real bugs | 7
duplicates of real upstream bugs | 15
false positives | 37
flaky (did not reproduce x3) | 28
open, to verify | 6
0.16
precision, duplicates not counted
0.37
precision if duplicates count
10 false-positive classes, all fixed with tests
6 found during development (ARRAY(SELECT), TLP-HAVING, numeric scale, seed clock, PoC replay, intended corr change)
Equal intervals printed differently: 16 candidates
ORDER BY NULL in ordered aggregates: 2
Cross-version state divergence (IGNORE NULLS): 5
LLM rewrite that changed the collation: 1
Lesson: oracle precision, not generator power, is the bottleneck

## Slide 13
RESULTS
RQ3: 23 real PostgreSQL bugs put back, and what each arm found
CS-5187 A3 · LLM-guided grammar-aware fuzzing of PostgreSQL · progress meeting 2
13
bench verify: fixed / solo / injected servers
Arm | Bugs found (of 20)
Random | 0
Grammar | 1
Grammar + oracles | 2
+ LLM | 2
The benchmark
Fixes of 31 Jul to 16 Oct 2026, each with a regression test
20 of 23 observable; only 9 visible to a crash-only fuzzer
Honest reading
No arm found a wrong-result benchmark bug in 1 h
The oracle advantage is shown by RQ2 (real wrong results found), not by RQ3

## Slide 14
RESULTS
RQ4: the LLM extension
CS-5187 A3 · LLM-guided grammar-aware fuzzing of PostgreSQL · progress meeting 2
14
commit-directed extension run
4 / 10
commits accepted by the validation gate
+5
SQL features (p = 0.004), no coverage gain
What happened
Gate rejected 16 of 25 rounds on server validity
Fragments-only arm found upstream bug #19803
One accepted rewrite changed the collation and caused a false positive; the gate now rejects explicit COLLATE
Model: Gemini Flash (free tier); 10 of 25 mined commits used because of the daily quota
Every prompt and response is stored, so the run can be replayed without the model.

## Slide 15
EXECUTION
Evidence wall: runs on the team's machines
CS-5187 A3 · LLM-guided grammar-aware fuzzing of PostgreSQL · progress meeting 2
15
unit tests pass
executor self-test
grammar sample: generated SQL, validity
RQ3 attribution by replay on solo servers

## Slide 16
EXECUTION
What went wrong, and how we handled it
CS-5187 A3 · LLM-guided grammar-aware fuzzing of PostgreSQL · progress meeting 2
16
Incidents
One worker's server failed crash recovery after an assertion: 14 trials re-run with the same seeds
Laptop sleep during a campaign: trial clocks are monotonic, budget unchanged
Substitutions
LLM arm ran on Gemini Flash (free tier) via the tool's manual mode, no source change
Daily quota: 10 commits instead of 30
False positives
Four new oracle false-positive classes appeared in the campaigns
Fixed afterwards and tested on stored reproducers; not re-measured
Reported honestly
Raw precision 0.16 is logged as measured
RQ3 shows no oracle advantage; we say so

## Slide 17
PLAN
Next steps to 13 November
CS-5187 A3 · LLM-guided grammar-aware fuzzing of PostgreSQL · progress meeting 2
17
When | What
30 Oct to 5 Nov | Verify the 6 open candidates (5 RLS, 1 corr); follow up upstream threads; re-run BUG-01/02 reproducers
2 to 6 Nov | Meeting 3: full result tables, paper draft
12 Nov | Presentation
13 Nov | Paper and repository due
Questions for you
Do committer-confirmed bugs (one fixed) meet the top band, even though the benchmark shows no oracle advantage?

## Slide 18
Thank you. Questions?
github.com/v28k/cs5187-term-project